# Greenhouse Planning and Approach

# Table of Contents

1. Waterfall approach	2

2. Weekly milestones	2

3. What depends on what	3

4. How I will handle delays	3

5. Detailed schedule	4

# 1. Waterfall approach

I will work through five phases, checking components early and updating earlier decisions when a problem requires it.

# 2. Weekly milestones

| Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- |
| Requirements and technology choices defined. | Design ready and individual components checked. | Local control, storage and dashboard connected. | Final checks complete; fixes retested and work submitted. |

At each week’s end, I will compare the working result with the milestone and update the remaining plan.

# 3. What depends on what

These links show which work must come together before the complete system can be evaluated.

If parts are delayed, I can continue the data services with sample readings. Actual hardware integration still needs the real components.

# 4. How I will handle delays

| If this happens | My response |
| --- | --- |
| A component does not work as expected | Check compatibility early; revise the choice or wiring before integration. |
| Connecting the software takes longer | Complete one path first: device → stored reading → dashboard. Expand after it works. |
| There is not enough time for every feature | Postpone “Could Have” requirements first, then “Should Have” if needed. |

I will update the schedule when tasks slip and record the reason for each change.

# 5. Detailed schedule

The Gantt chart will show task durations, overlaps, dependencies and milestones across the four weeks.